PICNIC GAMES

Developer Guide

| Faculty | Miss Neelam Malik |  |
| --- | --- | --- |
| Batch | 2209B1 |  |
| Group | B |  |
| Serial No. | Enrollment Number | Student Name |
| 1. | Student1418143 | MUHAMMAD ALEEM |
| 2. | Student1407103 | MUHAMMAD UMAIR |
| 3. | Student1416155 | HARIB UDDIN |
| 4. | Student1424703 | ABDULLAH SHAZAD |

Screenshots

Home page

Instruction Page

- Indoor

- Outdoor

Indoor Games

Outdoor Games

Map

TASK SHEET REVIEW 2

| Project Ref. No.: eP/Advertisement Portal Management System/01 |  | Project title | Date of Preparation of Activity Plan |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Task | Picnic Games | Actual | Actual | Team-mate | Status |
|  |  |  | Start Date | Days | Names |  |
| 1 | Navbar |  | 9/JAN/2023 | 1 | ABDULLAH SHAHZAD | Complete |
| 2 | Main Body Navbar |  | 10/JAN/2023 | 2 | ABDULLAH SHAHZAD | Complete |
| 3 | Footer |  | 12/JAN/2023 | 1 | ABDULLAH SHAHZAD | Complete |
| 4 | Home |  | 16/JAN/2023 | 4 | MUHAMMAD ALEEM | Complete |
| 5 | Instruction Page |  | 20/JAN/2023 | 4 | MUHAMMAD ALEEM | Complete |
| 6 | Indoor Games |  | 24/JAN/2023 | 4 | MUHAMMAD ALEEM | Complete |
| 7 | Outdoor Games |  | 28/JAN/2023 | 4 | RAGHIB RIZWAN RABANI | Complete |

TASK SHEET REVIEW 3

| Project Ref. No.: eP/Advertisement Portal Management System/01 |  | Project title | Date of Preparation of Activity Plan |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Task | Picnic Games | Actual Start Date | Actual Days | Team-mate Names | Status |
| 1 | Kids |  | 30/JAN/2023 | 3 | MUHAMMAD UMAIR | Complete |
| 2 | Family |  | 2/FEB/2023 | 3 | MUHAMMAD UMAIR | Complete |
| 3 | Male |  | 5/FEB/23 | 3 | HARIB UDDIN | Complete |
| 4 | Female |  | 6/FEB/23 | 3 | ABDULLAH SHAHZAD | Complete |
| 5 | J query and JavaScript |  | 7/FEB/23 | 2 | MUHAMMAD ALEEM | Complete |